Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 30 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-8886 |
| Project Name | Implement Client Script and UI Policy for Incident |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | High impact policy | USN-1 | Require group and assignee when Impact is High | 3 | High | To be completed by team |
| Sprint-1 | Urgency automation | USN-2 | Set Urgency to High on Impact change | 2 | High | To be completed by team |
| Sprint-1 | Save validation | USN-3 | Block save and explain missing routing | 3 | High | To be completed by team |
| Sprint-1 | Discovery | USN-4 | Confirm fields, choice values, and conflicts | 2 | High | To be completed by team |
| Sprint-2 | List workflow | USN-5 | Decline list State edits in demo | 1 | Medium | To be completed by team |
| Sprint-2 | UAT | USN-6 | Run positive, negative, reversal, and UI tests | 3 | High | To be completed by team |
| Sprint-2 | Handoff | USN-7 | Fix, document, review, and plan rollback | 1 | Medium | To be completed by team |
| Sprint-2 | Extension decision | USN-8 | Decide whether server-side controls are required | 0 | Medium | To be completed by team |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 10 | 5 work days | To be scheduled | To be scheduled | Not run | Not released |
| Sprint-2 | 5 | 5 work days | To be scheduled | To be scheduled | Not run | Not released |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts

Ideal plan only - no actual progress recorded

Project note: values use the standard Incident choices where Impact 1 and Urgency 1 represent High. Confirm field names and values in the target instance.